# Producer System — Product Build-Out Requirements

Resham Sutra · Electronic People & Producer System

From demo MVP to real product

# What the demo already proves

The demo covers the core loop:

Producer gets a digital identity (card + QR)

Admin/field op onboard and manage producers

Buyer discovers and shortlists producers

Schemes are matched and shown

Govt/funding gets a read-only view + export

That is enough to validate the idea with stakeholders. The gap is not "more features" — it is locking down what is true, who owns it, and what stays private.

# 1. Producer profile — what you still need to decide

The demo uses a reasonable field set. Before rollout, Resham Sutra needs to confirm:

## Must decide: required vs optional

|------|----------|-------------------|

| Area | Demo has | You need to decide |
| --- | --- | --- |
| Identity | Name, phone, photo, village, category, seller flag | Is photo mandatory? Is phone the only contact, or also family/alternate number? |
| Category | Single category (weaver, spinner, etc.) | Can one person have multiple roles (e.g. weaver + seller)? Primary vs secondary category? |
| Location | Village only | Is village enough, or do you need cluster / block / district as fixed hierarchy? |
| Age | Age group buckets | Age group vs date of birth? |
| Skills | Predefined tags + free training log | Full skill list for your ecosystem only — what's in, what's out? Skill level / proficiency needed? |
| Income | Baseline range + BPL flag | Is baseline enough, or do you need actual monthly income? Who can see it? |
| Verification | None | Who verifies producer info is accurate — field op, admin, or no formal verification in v1? |

## Recommended starting point (simple, real)

Mandatory at onboarding: name, phone, village, category, photo, gender, age group, at least one skill.

Optional: seller flag, training history, income/demographic details, growth pathway notes.

Do not collect in v1 unless there is a clear use: GPS, Aadhaar, bank details, full address.

The questions.md file has most of these listed but none are answered yet — that is the main blocker before real data entry starts.

# 2. Central admin & field operator — what you need to define

The demo has two admin types. For real use you need:

## Central admin (Resham Sutra HQ)

Who: 1–3 people at org level.

What they own:

Full producer database across all villages/clusters

Creating field operator accounts and assigning clusters

Scheme list maintenance (which schemes matter for your producers)

Govt/funding export and shareable dashboard links

Final say on disputed or sensitive profile edits

Not needed in v1: complex admin hierarchy, multiple permission tiers beyond central admin + field op.

## Field operator (village/cluster coordinator)

Who: Existing field staff — village/cluster coordinators.

What they own:

Onboarding producers in their assigned villages only

Updating producer records during field visits

Tagging schemes after discussion with producer

Printing/generating cards for their cluster

Must decide:

Exact cluster map: which villages belong to which field op?

Can a field op create a producer without the producer having a phone/login?

How often should field ops refresh producer data (once at onboarding, yearly, on visit)?

# 3. Privacy & visibility — critical design decision

The demo shows almost everything on the public profile (including phone). For real product you need one clear rule set:

|------|---------------|------------|----------------|-------------|

| Data | Producer sees | Buyer sees | Admin/field op | Govt export |
| --- | --- | --- | --- | --- |
| Name, photo, skills, village, category | Yes | Yes | Yes | Aggregated / code only |
| Phone | Yes | TBD | Yes | No |
| Income, household, BPL | Yes | No | Yes | Aggregated only |
| Schemes matched | Yes | No | Yes | Counts only |

Decision needed: Can buyers contact producers directly through the platform, or is the card purely for discovery and Resham Sutra mediates contact offline?

Recommendation for v1: No direct buyer–producer contact in app — show skills and location, hide phone unless admin explicitly enables it per producer or cluster.

# 4. Flows to finalize (not build — just agree)

## Producer onboarding (pick one primary path)

Option A — Field-led (likely for Resham Sutra): Field op enters data → card generated → producer gets phone login later.

Option B — Self-registration: Producer registers on phone → fills profile → admin/field op verifies.

You can support both, but one should be the default operational flow so field teams know their job.

## Profile edits

Demo: producer submits edit request; admin must apply changes.

Decide:

Which fields can producer never edit (name, village, category)?

Which can they edit freely (training log, growth notes)?

Who approves edit requests — field op or central admin only?

## Scheme matching

Demo: auto-match on save + admin can override.

Decide:

Is auto-match informational only ("you may be eligible") or does admin confirm before showing to producer?

Who maintains the scheme list — central admin only, or updated when new govt schemes launch?

## Card production

Demo: digital card + print from browser.

For real rollout decide:

Physical card design final (logo, language, what's on front/back)

Bulk print workflow: print per village batch, or on-demand only?

Does QR always go to public profile, or a simpler landing page?

# 5. Buyer side — what you need vs what you don't

## What you need (already in demo, keep it)

Buyer profile (individual vs organisation)

Search by skill, village, category

View public producer profile

Save/shortlist with private notes

## What you do not need for v1 (explicitly out of scope)

Marketplace / listings / pricing

Orders, payments, inventory

In-app messaging or RFQ system

Buyer accounts reviewing or rating producers

Decision: Is "buyer" in v1 actually internal sourcing staff + known partners, or open registration for any buyer on the internet? That changes moderation and privacy rules significantly.

Recommendation: v1 buyers = invited/approved organisations only, not open signup.

# 6. Govt / funding view — what to lock down

Demo works. For real use decide:

Which metrics matter for CSR/govt reports (totals by village, category, skill, gender, BPL, scheme coverage)

Export privacy: demo CSV hides name/phone by default — confirm that's the rule

Who generates the share link — central admin only

Update frequency — live dashboard vs monthly PDF report

No separate govt login needed in v1 — shareable read-only link is enough.

# 7. What's missing from the demo (worth building next)

Only items that matter for a real pilot, not nice-to-haves:

|-----|----------------|

| Gap | Why it matters |
| --- | --- |
| Answered field definitions | Field ops can't onboard consistently without mandatory/optional rules |
| Cluster–village master list | Field op scoping must match real geography |
| Final skill & category taxonomy | Search and scheme matching depend on it |
| Privacy rules enforced in UI | Public profile currently too open |
| Edit-request queue for admin | Producers can request edits but admin has no dedicated inbox |
| Physical card template sign-off | Needed before printing real cards |
| Hindi/Assamese UI | Important for producer-facing screens in Assam (future, but plan early) |
| Real pilot data import | If existing spreadsheets exist, need one-time import plan |

# 8. What you explicitly do not need (stay disciplined)

Marketplace, cart, payments

Native mobile app (mobile web is enough for pilot)

Live govt scheme API integration

AI recommendations

Producer KYC / Aadhaar verification

Income tracking over time

Order or production tracking

Complex multi-level admin roles

Full website redesign (producer system can stay a separate app)

# 9. Practical build-out checklist (product, not engineering)

Before writing more code, Resham Sutra should produce:

Producer data sheet — mandatory/optional fields, one page

Category & skill list — final list for silk/handloom ecosystem

Cluster map — villages → field operators

Privacy matrix — who sees what (signed off)

Onboarding SOP — field op steps from first visit to printed card

Scheme list — 10–15 real schemes with eligibility rules you trust

Card design approval — front/back, language, print specs

Pilot plan — one cluster, ~20–50 producers, 2–3 buyers, one govt/CSR viewer

# Bottom line

The demo is feature-complete for proof of concept. To build the real product you need:

Decisions (especially producer fields, privacy, who onboards whom)

Master data (villages, clusters, categories, skills, schemes)

Operational rules (edit approval, card printing, buyer access)

A small pilot — not more features

The biggest gap is not missing screens — it is that questions.md is still blank. Filling that in with Resham Sutra field team input is the highest-value next step before any production build.

Related: producer-system-architecture.md · stakeholder-usecases.md · questions.md